**Group work**

1st April: Introduced ourselves to the group members and started discussing the project topic.

2nd April: All group members decided to bring 2-3 website topics on which we can create the project.

3 : Group was ready with the examples and sort listed a topic and we finalized and decided to create "E- commerce" website.

4: We took a reference of various E-commerce websites such as Ajio , Amazon, Myntra , Flipkart to make our project realistic.

5: We decided to create 2-2 webpages individually.

6: Created the wireframes for the website.

7: Finalized the navigation for our website and implemented in our project. And decided to meet after 5 days with a 1 webpage ready of every group member.

13: Everyone was ready with their 1st page. We shared our thoughts on the webpages we created and also gave eachother some suggestions to implement in their webpages.

14: Discussed about various techniques which can be used to create our pages more attractive.

15: Finalizing the basic look of website and assigned task to create page 2 with a deadline of 2 days.

18: Started to finalize the colours and linking the webpage.

19: We were done with the desktop version and it was working properly.

20: Started working on the media query 768px as it was more challenging for us. But we successfully went through the challanges and 768px version was also working properly.

21: Now we validated the code online and there was ample of errors so we devided the webpages equally and started to remove the errors from our webpages.

23: Finally we were done with our project with 0 errores and 0 warnings.

**Challanges**

1. The most challanging part was the time zone. As one of our group member is in Canada so it was a bit difficult to adjust the time zone of India and Canada. But it worked out smoothly as all the members were supportive.

2. Sometimes it was frustrating when we don't get the expected output but working in a group always gives you and solution of your problem.

3. Consistency was a big challange for us because to display all 5 webpages little bit similar as webpages were created by different group members.

4. To submit the work before given deadline.

**Individual work**

1: searched for various topics and examples of reference website for project. Found some topics like sports and e-commerce.

4: represented various thoughts for the look for ecommerce website.

6: showed a basic look to the team that my page would contain and asked them for their suggestions

8: started creating the individual page

9: started gathering good quality images as well reducing their sizes so that page takes less load time.

10: Tried using various techniques to make the website look more attractive. Added transitions to images so that they pop while hovering.

11: page 1 almost ready to show the teammates

13: Represented the first page to teammate and found some errors that needed to be fixed

14: minor bugs fixed with the help of teammates.

15: started creating second page and also researched various websites to find the colour combinations

17: send the two pages to for the linking of all the webpages.

18: tried helping the teammates in linking and solving some errors through a zoom meeting

21: the task assigned to find minor bugs and found 2-3 of them and also solved them.